## Slide 1: CEIR Project Delivery / Project Launch - Calendar

## Slide 2: Project Delivery vs Launch Phase
Project Delivery is about the complete project is delivered and tested by DMC. Successful UAT is the outcome of this phase
Project Launch will depend on the DMC. However there will be two phases:
  Grace (Phase I)
  Post Grace (Phase II)
While delivery will happen at one time, It is suggested the the project testing and training happen in phases.
This will ensure that early feedback is received and incorporated ( if need be)

## Slide 3: Project Delivery
Each Phase include few stakeholder / functionality
There are 4 Phases
For each Phase
  Product Training
  Show and tell Session
  Collect Feedback / Analyse / Final Decision for next action
  Basic Testing (UAT) (Can be discussed)
    Deployment in Production Server
    Testing

## Slide 4: Phase I
Stakeholder
  Importer
  Distributor
  Retailer
  TRC
  Manufacturer
Product Overview
Feature
  Consignment
  Stock
  Grievance
  Manage Approval
  User Management

## Slide 5: Phase II
Stakeholder
  Operator
  Lawful Agency
  GSMA
  ETL
  Custom
Feature
  CDR Processing
  Grey List/black list
  Stolen and Recovery
  Block/Unblock
  TAC
  Global Black List DB

## Slide 6: Phase III
Stakeholder
  Immigration
  End user Y
    VIP
    Foreigner
    Cambodian User
  Customer Care
  System Admin
  CEIR Admin
Feature
  Register Device Y
  Policy Management
  Check IMEI Y
  Update Visa Validity Flow Y
  Grievance Flow (End-User) Y
  Stock Upload (Anonymous) Y

## Slide 7: Phase IV
Platform Feature
Feature
  Reporting
  High Availability

## Slide 8: Post Training and Show and Tell Session
Test Product phase wise
Test Product for all phases together
Suggestion
Phase Wise Testing